Team Name

LEGAL VISIONARIES

Project Title

LegalEase – AI-Powered Legal Document Generator

Team Members

- Rithika

- Sindhuja

- Sumathi

- Sathvika

PHASE 4: PROJECT PLANNING

1. Introduction

The Project Planning phase defines the activities, responsibilities, milestones, and development schedule for the LegalEase project.

The project will be developed by dividing the work among the four team members according to their assigned responsibilities. The team will coordinate the different modules and integrate them into a single working application.

2. Project Goals

The main goals of the project are:

- Develop a functional AI-powered legal document generator.

- Create a simple and user-friendly frontend.

- Develop the backend API for processing document requests.

- Integrate Gemini AI for document generation.

- Provide editable document previews.

- Support TXT, DOCX, and PDF exports.

- Test the complete application.

- Prepare project documentation and demonstration materials.

3. Team Responsibility Allocation

| Team Member | Role | Main Responsibilities |
| --- | --- | --- |
| Rithika | Frontend / UI | Streamlit interface, input forms, preview interface, UI improvements |
| Sindhuja | Backend | FastAPI, API endpoints, request handling, backend integration |
| Sumathi | AI Integration | Gemini integration, prompts, AI response handling |
| Sathvika | Testing & Documentation | Test cases, bug tracking, documentation, final project records |

4. Major Project Activities

The project will be completed through the following activities:

Activity 1 – Environment Setup

- Install Python and required packages.

- Set up the project directory.

- Create the initial project structure.

- Configure Git and GitHub.

- Configure environment variables.

Activity 2 – Frontend Development

- Create Streamlit application.

- Create document type selection.

- Create input fields.

- Create Generate Document button.

- Create document preview.

- Add editing and download controls.

Responsible: Rithika

Activity 3 – Backend Development

- Create FastAPI application.

- Create API routes.

- Create /generate endpoint.

- Validate incoming requests.

- Connect the backend with the AI module.

Responsible: Sindhuja

Activity 4 – AI Integration

- Configure Gemini API integration.

- Develop the AI generation module.

- Prepare prompts for different document types.

- Process AI-generated responses.

- Connect AI generation with the backend.

Responsible: Sumathi

Activity 5 – Document Formatting and Export

- Process generated document content.

- Implement TXT export.

- Implement DOCX export.

- Implement PDF export.

- Apply professional formatting.

Team Activity: Rithika, Sindhuja and Sumathi

Activity 6 – Testing

- Test different document types.

- Test valid and invalid inputs.

- Test AI-generated output.

- Test document preview.

- Test editing functionality.

- Test TXT, DOCX and PDF downloads.

- Record defects and corrections.

Responsible: Sathvika

Activity 7 – Documentation

- Maintain phase-wise documentation.

- Record development progress.

- Prepare test documentation.

- Prepare final project documentation.

- Organize project files.

Responsible: Sathvika

Activity 8 – Demonstration

- Prepare the final application.

- Prepare demonstration scenarios.

- Record the project demonstration.

- Prepare the final presentation materials.

Team Activity: All members

5. Project Milestones

| Milestone | Expected Outcome |
| --- | --- |
| M1 | Brainstorming & Ideation completed |
| M2 | Requirement Analysis completed |
| M3 | Project Design completed |
| M4 | Project Planning completed |
| M5 | Basic application developed |
| M6 | AI integration completed |
| M7 | Document export and formatting completed |
| M8 | Testing completed |
| M9 | Documentation completed |
| M10 | Demonstration completed |

6. Development Schedule

The project will follow a sequential development plan.

| Stage | Planned Work |
| --- | --- |
| Stage 1 | Project setup and environment configuration |
| Stage 2 | Frontend development |
| Stage 3 | Backend development |
| Stage 4 | AI integration |
| Stage 5 | Document formatting and export |
| Stage 6 | Module integration |
| Stage 7 | Testing and debugging |
| Stage 8 | Documentation |
| Stage 9 | Demonstration preparation |

The exact duration of each activity may be adjusted according to the team's development progress and SmartBridge submission schedule.

7. Task Dependencies

The major dependencies are:

Project Setup

↓

Frontend + Backend Development

↓

AI Integration

↓

Module Integration

↓

Document Export

↓

Testing

↓

Documentation

↓

Demonstration

The frontend and backend can be developed in parallel. AI integration can also be prepared independently before the modules are fully integrated.

8. Risk Planning

| Risk | Possible Impact | Planned Action |
| --- | --- | --- |
| API problems | AI generation may not work | Check API configuration and error handling |
| Invalid user input | Incorrect document generation | Validate inputs |
| AI-generated errors | Incorrect or incomplete content | Test different inputs and review output |
| Integration issues | Modules may not communicate correctly | Perform integration testing |
| Formatting problems | Poor document appearance | Test TXT, DOCX and PDF outputs |
| Development delays | Project schedule may be affected | Divide tasks clearly and track progress |
| GitHub issues | Difficulty managing project files | Use regular commits and organized folders |

9. Team Coordination

The team will coordinate development activities by:

- Dividing tasks according to responsibilities.

- Sharing progress regularly.

- Testing integrated modules together.

- Recording problems and solutions.

- Maintaining project files in an organized structure.

- Using GitHub for project version control and collaboration.

10. Version Control Plan

The project will use Git and GitHub to maintain source-code versions.

The team will maintain:

- Source code

- Project documentation

- Requirements

- Testing records

- README file

API keys and other sensitive credentials should not be uploaded to the public repository.

11. Completion Criteria

The project will be considered ready for final demonstration when:

- The frontend is functional.

- The backend API is functional.

- Gemini AI integration is working.

- Legal document generation is working.

- Generated documents can be previewed and edited.

- TXT, DOCX, and PDF exports work correctly.

- Major test cases have been completed.

- Required documentation is prepared.

- The final application can be demonstrated successfully.

12. Conclusion

The Project Planning phase establishes the responsibilities, activities, milestones, dependencies, risks, and development approach for LegalEase.

By dividing the work among the team members and coordinating the frontend, backend, AI integration, testing, and documentation activities, the team can systematically develop and demonstrate the LegalEase application.